UniReserve

Feature Build Guide

Step-by-step: Database → Backend → Frontend for every feature

Build order: complete each feature end-to-end (DB + Backend + Frontend) before moving to the next. This ensures you always have a working, testable system after every phase.

| Feature | Build Order |
| --- | --- |
| F1 — Project Setup & Auth | Build first — everything depends on it |
| F2 — Facility & Slot Management | Build second — bookings need facilities |
| F3 — Booking Engine | Build third — core feature |
| F4 — Waitlist System | Build fourth — extends booking |
| F5 — Smart Recommendations | Build fifth — needs booking history |
| F6 — No-Show Detection | Build sixth — needs check-in |
| F7 — Notifications | Woven through F1–F6 as email + toasts |
| F8 — Analytics Dashboards | Build last — queries all existing data |
| F9 — Feedback & Ratings | Build alongside or after F6 |

# Feature 1 — Project Setup & Authentication

This is the skeleton. Every other feature lives inside this structure. Do not skip or rush this.

## Step 1 — Django Project Setup

### 1.1 Create project structure

- Run: django-admin startproject unireserve_backend

- Create apps: python manage.py startapp accounts

- Install packages: djangorestframework, djangorestframework-simplejwt, django-cors-headers, mysqlclient, Pillow

- Add all to INSTALLED_APPS in settings.py

### 1.2 MySQL configuration

- Create database: CREATE DATABASE unireserve;

- In settings.py DATABASES block: ENGINE = django.db.backends.mysql

- Set NAME, USER, PASSWORD, HOST (localhost), PORT (3306)

### 1.3 Custom User Model — MUST be done before first migration

- In accounts/models.py: create CustomUser extending AbstractBaseUser

- Fields: email (unique, USERNAME_FIELD), name, role (choices: student / manager / admin), student_id, employee_id, department, year_of_study, facility_responsible_for, is_active, is_staff, no_show_count, is_suspended, date_joined

- Create CustomUserManager with create_user and create_superuser

- In settings.py: AUTH_USER_MODEL = 'accounts.CustomUser'

- Run: python manage.py makemigrations && python manage.py migrate

## Step 2 — Auth Backend

### 2.1 Serializers (accounts/serializers.py)

- StudentRegisterSerializer: validates university email format, student_id uniqueness

- ManagerRegisterSerializer: validates employee_id, facility field

- LoginSerializer: email + password, returns tokens + role

- UserProfileSerializer: read-only user info

### 2.2 Views (accounts/views.py)

- StudentRegisterView (POST /api/auth/register/student/) — creates inactive user, sends verification email

- ManagerRegisterView (POST /api/auth/register/manager/) — creates pending user

- EmailVerifyView (GET /api/auth/verify/<token>/) — activates account

- LoginView (POST /api/auth/login/) — returns JWT pair + role + user info

- PasswordResetRequestView (POST /api/auth/password-reset/)

- PasswordResetConfirmView (POST /api/auth/password-reset/confirm/)

### 2.3 JWT Configuration

- In settings.py: configure SIMPLE_JWT with ACCESS_TOKEN_LIFETIME = 15 minutes

- REFRESH_TOKEN_LIFETIME = 7 days, ROTATE_REFRESH_TOKENS = True

- Add 'rest_framework_simplejwt.authentication.JWTAuthentication' to DEFAULT_AUTHENTICATION_CLASSES

### 2.4 CORS

- CORS_ALLOWED_ORIGINS = ['http://localhost:5173']

- CORS_ALLOW_CREDENTIALS = True

### 2.5 Email Verification Token

- Use Django's signing framework: from django.core import signing

- dumps(user.pk) to generate token, loads(token) to verify — no extra model needed

## Step 3 — Auth Frontend

### 3.1 React project setup

- npm create vite@latest unireserve-frontend -- --template react

- Install: axios, react-router-dom, react-hot-toast, chart.js, react-chartjs-2

- Create folder structure: src/pages/, src/components/, src/api/, src/context/, src/utils/

### 3.2 Axios instance (src/api/axios.js)

- Base URL: http://localhost:8000/api

- Request interceptor: attach Authorization: Bearer <token> from localStorage

- Response interceptor: on 401, attempt token refresh, retry original request

### 3.3 AuthContext (src/context/AuthContext.jsx)

- State: user, role, isLoading

- Functions: login(email, password), logout(), refreshToken()

- Persists access token in localStorage, role in localStorage

### 3.4 Pages to build

- LoginPage — email + password form, role-based redirect on success

- StudentRegisterPage — full registration form with validation

- ManagerRegisterPage — staff registration form

- EmailVerifyPage — calls verify endpoint on mount, shows success/error

- ForgotPasswordPage + ResetPasswordPage

### 3.5 Protected routes

- Create ProtectedRoute component: checks auth + role, redirects if unauthorized

- Wrap all dashboard routes with ProtectedRoute

### 3.6 Toast notifications setup

- Wrap App in <Toaster /> from react-hot-toast

- Call toast.success(), toast.error(), toast.info() after every API call

# Feature 2 — Facility & Slot Management

This feature gives managers the tools to define what students can book. Build it before the booking engine.

## Step 1 — Database

### Create app: python manage.py startapp facilities

- Facility model: id, name, type (choices), description, location, manager (FK to User), capacity_per_slot, is_active, created_at

- FacilitySlot model: id, facility (FK), date, start_time, end_time, capacity, is_blocked, created_at

- Add a property current_bookings on FacilitySlot that counts active bookings

- Add a property availability_status returning 'available' / 'filling' / 'full'

- Run makemigrations and migrate

## Step 2 — Backend

### 2.1 Serializers

- FacilitySerializer: full facility details + manager name

- FacilitySlotSerializer: slot details + current_bookings + availability_status

- FacilityCreateSerializer: for manager/admin to create facilities

### 2.2 Views

- FacilityListView (GET /api/facilities/) — public, returns all active facilities with type filter

- FacilityDetailView (GET /api/facilities/<id>/) — facility details + upcoming slots

- FacilityCreateView (POST /api/facilities/) — manager or admin only

- FacilitySlotListView (GET /api/facilities/<id>/slots/?date=YYYY-MM-DD) — returns slots for a date

- FacilitySlotCreateView (POST /api/facilities/<id>/slots/) — manager creates slots

- SlotBlockView (PATCH /api/slots/<id>/block/) — manager marks slot as blocked

### 2.3 Permissions

- Create IsManager permission class: checks user.role == manager

- Create IsAdminOrManager class for shared endpoints

## Step 3 — Frontend

### 3.1 Facility Browser page (Student)

- Grid of facility cards: name, type icon, location, capacity

- Filter bar: by facility type (library / lab / study room / etc.)

- Click card → slot picker for that facility

### 3.2 Slot Picker

- Date picker at top (default today)

- Grid of time slots for selected date

- Each slot shows: time, coloured availability pill (green/yellow/red)

- Click available slot → booking confirmation modal

### 3.3 Manager — Facility Management Page

- List of manager's assigned facilities

- Button to add new facility (form modal)

- Per facility: Add Slot button, Block Slot button, View Analytics link

- Add Slot form: date, start time, end time, capacity

# Feature 3 — Booking Engine

The heart of UniReserve. This feature must be bulletproof — especially the double-booking prevention.

## Step 1 — Database

- Create app: python manage.py startapp bookings

- Booking model: id, user (FK), slot (FK to FacilitySlot), status (choices: active / cancelled / no_show / pending_approval), checked_in_at (nullable), created_at

- Add unique_together = [['user', 'slot']] with a partial unique index for active bookings only — implement in Meta with constraints

- BookingRule model: id, rule_key (max_per_day / max_hours_per_week / cancellation_window_minutes), value (integer), description

- Seed BookingRule with defaults: max_per_day=3, max_hours_per_week=10, cancellation_window_minutes=30

- Run makemigrations and migrate

## Step 2 — Backend

### 2.1 Booking logic service (bookings/services.py)

- check_duplicate(user, slot) — raises ValidationError if user already has active booking for slot

- check_daily_limit(user, date) — counts active bookings for that date vs max_per_day rule

- check_weekly_hours(user, slot) — sums hours of active bookings this week vs max_hours_per_week

- check_slot_capacity(slot) — compares current_bookings vs slot.capacity

- create_booking(user, slot) — runs all checks, creates Booking, sends confirmation email, returns booking

### 2.2 Views

- BookingCreateView (POST /api/bookings/) — authenticated students only, calls service layer

- BookingListView (GET /api/bookings/my/) — returns student's booking history with slot details

- BookingCancelView (PATCH /api/bookings/<id>/cancel/) — checks cancellation window, cancels, triggers waitlist promotion

- BookingDetailView (GET /api/bookings/<id>/) — single booking details

- PendingApprovalListView (GET /api/bookings/pending/) — manager sees pending lab bookings

- BookingApproveView (PATCH /api/bookings/<id>/approve/) — manager approves, status → active, email sent

- BookingRejectView (PATCH /api/bookings/<id>/reject/) — manager rejects with note, email sent

### 2.3 Rules Config View

- RuleListView (GET /api/rules/) — admin only, returns all rules

- RuleUpdateView (PATCH /api/rules/<id>/) — admin updates rule value

## Step 3 — Frontend

### 3.1 Booking confirmation flow

- Modal appears after student clicks a slot

- Shows: facility name, date, time, duration, rules reminder

- Confirm button → POST /api/bookings/ → success toast or error toast with reason

- On success: redirect to My Bookings

### 3.2 My Bookings page

- Tab 1: Upcoming bookings — cards with facility, date, time, status badge, cancel button

- Tab 2: Past bookings — history with feedback prompt if eligible

- Cancel button triggers confirmation dialog, then PATCH call, then success toast

### 3.3 Manager Pending Approvals page

- Table of pending lab booking requests

- Columns: Student name, facility, date/time, student email

- Approve / Reject buttons — reject opens note input dialog

- Toast on action, list refreshes

### 3.4 Admin Rules Configuration page

- Table of booking rules with current values

- Inline edit: click value cell → input field → Save button

- PATCH request on save → success toast

# Feature 4 — Waitlist System

Extends the booking engine. When a slot is full, students can queue up fairly.

## Step 1 — Database

- Waitlist model: id, user (FK), slot (FK), joined_at, status (choices: waiting / promoted / left)

- unique_together on (user, slot) to prevent duplicate waitlist entries

- Run makemigrations and migrate

## Step 2 — Backend

- WaitlistJoinView (POST /api/waitlist/) — checks slot is actually full, prevents duplicate, creates entry

- WaitlistLeaveView (DELETE /api/waitlist/<id>/) — student leaves waitlist, status → left

- WaitlistStatusView (GET /api/waitlist/my/) — student sees their waitlist positions with position number

- promote_from_waitlist(slot) helper — called inside BookingCancelView after cancellation

- promote_from_waitlist: queries oldest waiting entry for that slot, creates booking for that user, sends promotion email + stores notification

## Step 3 — Frontend

- On slot picker: if slot is Red/Full, show Join Waitlist button instead of Book button

- POST to waitlist endpoint → success toast: 'You are #3 on the waitlist for this slot'

- My Waitlist section in student dashboard: list of waitlisted slots with position and Leave button

- On promotion (next login or poll): toast shows 'You got the slot! Booking confirmed for...'

# Feature 5 — Smart Recommendation Engine

Pure Django ORM logic — no ML library needed. Smart analysis of existing booking data.

## Step 1 — Database

No new models. Recommendations are computed from existing Booking and FacilitySlot data on the fly.

## Step 2 — Backend

- RecommendationView (GET /api/recommendations/) — authenticated student only

- Logic step 1: Query student's last 30 days of active bookings

- Logic step 2: Count bookings per facility type → top 3 types

- Logic step 3: For each top type, find upcoming slots in next 48 hours

- Logic step 4: Annotate each slot with booking_count, sort ascending

- Logic step 5: Return top 3 least-crowded slots per recommended type

- Fallback: if no booking history, return globally least-crowded slots across all types

- Response shape: list of {facility_name, slot_date, start_time, end_time, availability_status, reason}

## Step 3 — Frontend

- Student Dashboard — Recommendations section at top

- Horizontal scroll of 3–5 recommendation cards

- Card shows: facility name, date, time, availability pill, reason text (e.g. 'You often book here — very quiet at this time')

- Click card → navigates directly to that facility's slot picker with the date pre-selected

# Feature 6 — No-Show Detection & Check-In

Adds accountability to the system. Students who don't show up lose future booking rights.

## Step 1 — Database

- Add checked_in_at field to Booking (nullable DateTimeField) — already included in F3 model

- no_show_count and is_suspended already on User model from F1

- No new models needed

## Step 2 — Backend

- CheckInView (POST /api/bookings/<id>/check-in/) — validates slot start <= now <= slot start + 15 min, sets checked_in_at

- Django management command: python manage.py detect_no_shows

- Command logic: finds all active bookings where slot end_time < now and checked_in_at is None

- For each: set status = no_show, increment user.no_show_count, send warning email

- If no_show_count >= 3: set user.is_suspended = True, send suspension email

- Command is idempotent — safe to run repeatedly

- Admin can clear warnings: AdminClearWarningsView (PATCH /api/admin/users/<id>/clear-warnings/)

## Step 3 — Frontend

- Upcoming booking card shows Check In button

- Button active only during check-in window (slot start to slot start + 15 min)

- Outside window: button greyed out with tooltip showing when it opens

- On check-in: POST call → success toast 'Checked in! Enjoy your session'

- Admin user management table shows no_show_count and suspended badge

- Admin has Clear Warnings button per user

# Feature 7 — Notifications

Two layers: emails sent by Django, toasts triggered by React on API response.

## Email (Django)

- Create notifications/email.py with helper functions: send_booking_confirmation(user, booking), send_cancellation(user, booking), send_waitlist_promotion(user, booking), send_no_show_warning(user, count), send_suspension_notice(user)

- Each function uses Django's send_mail() or EmailMultiAlternatives for HTML emails

- Configure settings.py: EMAIL_BACKEND = django.core.mail.backends.smtp.EmailBackend

- Set EMAIL_HOST, EMAIL_PORT, EMAIL_USE_TLS, EMAIL_HOST_USER, EMAIL_HOST_PASSWORD

- For development: use EMAIL_BACKEND = django.core.mail.backends.console.EmailBackend to print to terminal

- Call each helper from the relevant service/view function

## In-App Toasts (React)

- react-hot-toast is already installed in F1

- Create src/utils/notify.js with: notifySuccess(msg), notifyError(msg), notifyInfo(msg)

- Each wraps toast.success / toast.error / toast.loading with consistent styling

- Call notify functions in every Axios .then() and .catch() handler

- Toast position: top-right, duration: 4000ms success / 5000ms error

# Feature 8 — Analytics Dashboards

Built last because it queries all existing data. Uses Chart.js on the frontend.

## Step 1 — Database

No new models. Analytics are computed from Booking, FacilitySlot, Feedback, and User tables.

## Step 2 — Backend

### Manager Analytics (GET /api/analytics/manager/)

- daily_bookings: bookings per day for last 14 days for manager's facilities

- peak_hours: bookings grouped by hour of day and day of week for heatmap

- top_facilities: booking count ranked by facility

- cancellation_rate: cancelled / total bookings percentage

- average_rating: mean rating per facility from Feedback

### Admin Analytics (GET /api/analytics/admin/)

- total_bookings_trend: bookings per day/week/month (query param: period)

- facility_popularity: all facilities ranked by total bookings

- no_show_rate: no_show bookings / total bookings

- active_suspensions: count of suspended users

- cancellation_rate: system-wide

## Step 3 — Frontend

### Manager Dashboard

- Daily bookings — Bar chart (Chart.js): x=date labels, y=booking count

- Peak hours — custom CSS grid heatmap (7 cols for days, 24 rows for hours)

- Facility ranking — simple ordered list with booking counts

- Cancellation rate — single number card with percentage

### Admin Dashboard

- Booking trend — Line chart with period selector (7 days / 30 days / 3 months)

- Facility popularity — Horizontal bar chart

- System stats — stat cards: total users, active bookings, no-show rate, suspended users

- Manager approval queue — table with Approve / Reject buttons

# Feature 9 — Feedback & Rating System

Closes the loop. Students rate facilities they actually used.

## Step 1 — Database

- Feedback model: id, user (FK), facility (FK), booking (FK, unique — one feedback per booking), rating (1–5), cleanliness (1–5), equipment (1–5), review (text, optional), created_at

- unique_together on (user, booking) prevents duplicate feedback

- Run makemigrations and migrate

## Step 2 — Backend

- FeedbackCreateView (POST /api/feedback/) — student must have a checked-in booking for that facility

- FeedbackListView (GET /api/feedback/facility/<id>/) — manager/admin sees all feedback for a facility

- FeedbackSummaryView (GET /api/feedback/facility/<id>/summary/) — returns averages for dashboard

- Validation: check booking exists, belongs to user, status is active or completed, checked_in_at is not None

## Step 3 — Frontend

- In My Bookings (past tab): show Rate this facility button if booking was checked in and no feedback yet

- Click opens feedback modal: 3 star-rating rows (Overall, Cleanliness, Equipment) + optional text area

- Submit → POST → success toast 'Thank you for your feedback!'

- Manager analytics page shows average ratings per category as coloured stat cards

# Build Checklist — Feature Completion Criteria

| Feature | Done when... |
| --- | --- |
| F1 Auth | Student can register, verify email, log in, get role-redirected, log out |
| F2 Facilities | Manager can create facility + slots; student can browse and see availability colours |
| F3 Booking | Student can book, see My Bookings, cancel; manager can approve lab requests |
| F4 Waitlist | Student sees Join Waitlist on full slots; auto-promotion works on cancellation |
| F5 Recommendations | Dashboard shows 3+ relevant low-traffic slot suggestions on login |
| F6 No-Show | Check-in button works in window; management command flags no-shows correctly |
| F7 Notifications | Email prints to console for every action; toast shows on every API response |
| F8 Analytics | Manager sees bar chart + heatmap; admin sees trend line + facility ranking |
| F9 Feedback | Past booking shows Rate button if checked in; ratings appear in manager dashboard |